Team JPEG

Scrum Master: Jesus Sanchez

Product Owner: Sabrina Dang

Members: Frances Ohide, Jason Zhang, Lee Evans

Scrum Log

1. Monday, October 23, 2017 (5:00 – 6:20)
   1. Began working on Agile Stories.
2. Wednesday, October 25, 2017 (5:00 – 6:20)
   1. Played planning poker to assign story point values to Agile Stories.
   2. Selected and assigned Agile Stories for Sprint 1.
3. Monday, October 30, 2017 (5:00 – 5:30)
   1. Discussed progress on Agile Stories for Sprint 1.
      1. Jesus
         1. Finished Story 1, 4, & 7
      2. Sabrina
         1. Finished Story 3
      3. Frances
         1. Finished Story 6
      4. Jason
         1. Finished Story 5
      5. Lee
         1. Finished Story 2, began Story 8
4. Wednesday, November 1, 2017 (5:00 – 5:30)
   1. Tested program before Sprint 1 Review.
      1. Jesus
         1. Finished Story 1, 4, & 7
      2. Sabrina
         1. Finished Story 3
      3. Frances
         1. Finished Story 6
      4. Jason
         1. Finished Story 5
      5. Lee
         1. Finished Story 2 & 8
5. Monday, November 6, 2017 (5:00 – 5:30)
   1. Assigned Agile Stories for Sprint 2.
      1. Jesus
         1. Assigned Story 17 & 20
      2. Sabrina
         1. Assigned Story 18
      3. Frances
         1. Assigned Story 16
      4. Jason
         1. Assigned Story 19
      5. Lee
         1. Assigned Story 18
6. Wednesday, November 8, 2017 (5:00 – 5:30)
   1. Discussed progress on Agile Stories for Sprint 2.
      1. Jesus
         1. Finished Story 17, Working on Story 20
      2. Sabrina
         1. Working on Story 18
      3. Frances
         1. Finished Story 16
      4. Jason
         1. Working on Story 19
      5. Lee
         1. Working on Story 18
7. Monday, November 13, 2017 (5:00 – 5:30)
   1. Discussed progress on Agile Stories for Sprint 2.
      1. Jesus
         1. Finished Story 17 & 20
      2. Sabrina
         1. Working on Story 18
      3. Frances
         1. Finished Story 16
      4. Jason
         1. Working on Story 19
      5. Lee
         1. Working on Story 18
8. Wednesday, November 15, 2017 (5:00 – 5:30)
   1. Tested program before Sprint 2 Review.
      1. Jesus
         1. Finished Story 17 & 20
      2. Sabrina
         1. Finished Story 18
      3. Frances
         1. Finished Story 16
      4. Jason
         1. Finished Story 19
      5. Lee
         1. Finished Story 18
9. Monday, November 20, 2017 (5:00 – 5:30)
   1. Assigned Agile Stories for Sprint 3.
      1. Jesus
         1. Assigned Story 13, 14, & 15
      2. Sabrina
         1. Assigned Story 9
      3. Frances
         1. Assigned Story 11
      4. Jason
         1. Assigned Story 12
      5. Lee
         1. Assigned Story 10
10. Wednesday, November 22, 2017 (5:00 – 5:30)
    1. Continued to work on Agile Stories for Sprint 3.
       1. Jesus
          1. Working on on Story 13
       2. Sabrina
          1. Working on Story 9
       3. Frances
          1. Working on Story 11
       4. Jason
          1. Working on Story 12
       5. Lee
          1. Working on Story 10
11. Monday, November 27, 2017 (5:00 – 5:30)
    1. Continued to work on Agile Stories for Sprint 3.
       1. Jesus
          1. Finished Story 13, 14, & 15
       2. Sabrina
          1. Working on Story 9
       3. Frances
          1. Finished Story 11
       4. Jason
          1. Working on Story 12
       5. Lee
          1. Working on Story 10
12. Monday, December 1, 2017 (5:00 – 5:30)
    1. Continued to work on Agile Stories for Sprint 3.
       1. Jesus
          1. Finished Story 13, 14, & 15
       2. Sabrina
          1. Working on Story 9
       3. Frances
          1. Finished Story 11
       4. Jason
          1. Working on Story 12
       5. Lee
          1. Working on Story 10
13. Wednesday, December 6, 2017 (5:00 – 5:30)
    1. Continued to work on Agile Stories for Sprint 3.
       1. Jesus
          1. Finished Story 13, 14, & 15
       2. Sabrina
          1. Working on Story 9
       3. Frances
          1. Finished Story 11
       4. Jason
          1. Working on Story 12
       5. Lee
          1. Working on Story 10